## Slide 1
StructaFlow
Agile Gantt Chart
Month
MARCH
APRIL
MAY
PROCESS
Week
1
Week
2
Week
3
Week
4
Week
1
Week
2
Week
3
Week
4
Week
1
Week
2
Week
3
Week
4
Discovery
Sprint 1
Background Study
Requirement Analysis
Review & Demo
User Feedback
Design
Sprint 2
Requirement Specification
System & UI Design
Review & Demo
User Feedback
Front-end
Sprint 3
Front-end Development
Testing (Frontend)
Review & Demo
User Feedback
Back-end
Sprint 4
Back-end Development
Integration Testing
Review & Demo
User Feedback
↩ User Feedback & Re-prioritise
Test & Deploy
Sprint 5
System / UAT Testing
Bug Fixes & Refinement
Deployment
Final Review & Retrospective
Legend:
tasks (development work)
review & demo
User feedback
Agile model: After every Sprint Review, users/stakeholders provide feedback. The team refines the backlog and improves the product in the next sprint.